Proposed Budget

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S/N | Description Of Task | | | Cost BDT |
| 01 | Inventory Management System | System Development | Inventory Management System Development & Testing | 4,00,000 |
| Android Application Development &Testing (Optional) | 75,000 |
| IOS Application Development &Testing (Optional) | 1,25,000 |
| Data Synchronization | | 3,00,000 |
| 02 | Total | | | 9,00,000 |

Requirements or the running system

|  |  |
| --- | --- |
| Server specification | Desktop specification |
| Operating system: Windows/Linux | Operating system: Windows |
| Ram: 4 GB | Minimum Ram: 2 GB |
| Hard disk: 300 GB | Hard disk: 50 GB |

Overview

Our proposed “Inventory Management System” will automate all the information need to be processed from post-production, generating barcode for each article, storing the product information, storing products in warehouse, distributing products in showrooms, receiving products in showrooms, information needs to sell a product and sales information in every showroom .

User can track each and every product status, information of each warehouse stock and showroom stock. User can observe daily, weekly, monthly and yearly sales reports of every showroom, selling growth of each products, selling growth of each showroom and opening hour of each showroom.

Our system can be accessed and controlled from the desktop application. Each and every reports and information can be accessed from both web interface and smart phones.

Srs-7

Dev- 45

Tes-7

An-15

Ios-45

Timeline

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | 7 Days | 45 Days | | 7 Days | 25 Days | |
| Requirements Gathering & Design |  |  | | | | |
| IMS Development |  |  | |  | | |
| Testing |  | | |  |  | |
| Android App Development |  | |  | | |  |
| IOS Development |  | |  | | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | 7 Days | 7 Days | 7 Days | 7 Days | 7 Days | 7 Days | 7 Days | 7 Days | | 7 Days | | 7 Days | 7 Days | |
| Requirements Gathering & Design |  |  |  |  |  |  |  |  | |  | |  |  | |
| IMS Development |  |  | | | | | | |  |  | |  |  | |
| Testing |  |  |  |  |  |  |  |  |  | |  |  |  | |
| Android App Development |  |  |  |  |  |  |  |  | | | |  |  | |
| IOS Development |  |  |  |  |  |  |  |  | | | | |  |  |